# Research Gaps, Objectives, and Scope

Project: Evaluating and Improving Cross-Dataset Generalization of ML-Based Intrusion Detection Systems Document: 03 — Research Gap, Objectives & Scope Status: Prepared for mid-semester review

## 1. Problem Statement (one paragraph)

Machine-learning-based Intrusion Detection Systems (IDS) are routinely reported with near-perfect accuracy — but almost always when trained and tested on the same dataset. Recent work [1]–[4] shows that a model trained on one network-traffic dataset and deployed on a different one often performs no better than random guessing, because it has learned dataset-specific artefacts (identity features, ports, collection-window statistics, protocol quirks) rather than genuine attack behaviour. At the same time, a mature body of work uses bio-inspired/metaheuristic optimisation (GA, PSO, NSGA-II/III, etc.) to select features for IDS [8]–[12] — but always with a fitness function that maximises single-dataset accuracy. This project connects the two: we use metaheuristic optimisation to search for features and models that remain accurate across datasets, and we benchmark whether doing so narrows the generalisation gap.

## 2. Research Gaps (formal)

Derived from the literature review (02_literature_review.md), three gaps exist:

- Gap 1 — Optimisation-for-transfer is unexplored. No published work performs metaheuristic/bio-inspired feature selection whose fitness is cross-dataset generalisation. Existing metaheuristic FS optimises same-dataset accuracy [8]–[12]; existing cross-dataset studies are diagnostic [1]–[3] or model-centric domain adaptation that needs target-domain data [13].

- Gap 2 — No shared benchmark across the three heterogeneous datasets. There is no systematic study that (i) harmonises CIC-IDS-2017, UNSW-NB15, and TON_IoT onto a common feature subspace, (ii) evaluates the same models cross-dataset, and (iii) reports which features and attack classes transfer versus which are collection artefacts.

- Gap 3 — No consolidated feature-level guidance. No work translates the generalisation evidence into practical, feature-level guidelines for building IDS that transfer to unseen network environments.

## 3. Novelty / Contribution

- A transfer-oriented optimisation objective. We define and implement a metaheuristic feature-selection fitness that rewards cross-dataset robustness (average F1/balanced accuracy across source→target pairs), not same-dataset accuracy. To our knowledge this is the first such objective in the NIDS literature.

- A reproducible 3-dataset cross-dataset benchmark over a documented shared feature subspace (see 01_dataset_report.md §6.2), with leakage features removed and macro metrics reported under realistic class distributions (addressing the protocol pitfalls in [3]).

- Characterisation of the generalisation gap, identifying transferable vs dataset-specific features and attack classes (fills Gap 2).

- Comparison of multiple bio-inspired optimisers (GA, PSO, and at least one more — Differential Evolution or Whale Optimization) against standard feature-selection baselines (mutual information, RF importance, PCA, RFE, LASSO).

- Practical guidelines distilled from the results (fills Gap 3).

## 4. Objectives

The five objectives below refine and operationalise the project proposal. Each maps to a deliverable in 04_methodology_and_plan.md.

- Evaluate cross-dataset generalisation of multiple ML/DL models — train Random Forest, XGBoost/LightGBM, SVM, Logistic Regression, and a small MLP on one dataset and test on the structurally different ones (CIC-IDS-2017, UNSW-NB15, TON_IoT), in addition to same-dataset splits. (Metrics: per-class F1, balanced accuracy, macro-F1; full 3×3 source→target matrix.)

- Characterise the sources of the generalisation gap — determine which attack categories, features, and traffic patterns hold up across environments vs which are dataset-specific artefacts (identity features, ports, collection-window ct_* features). (Methods: feature-importance/SHAP analysis, t-SNE/UMAP visualisation, per-class confusion.)

- Explore and compare metaheuristic/bio-inspired optimisers for transfer-oriented feature selection and model tuning — Genetic Algorithm, Particle Swarm Optimization, and additional swarm/evolutionary methods (e.g. Differential Evolution, Whale Optimization), with fitness = cross-dataset robustness.

- Benchmark against standard feature-selection and tuning baselines — mutual information, random-forest importance, PCA, recursive feature elimination, LASSO, and default hyper-parameters — to quantify how much each technique narrows the gap.

- Consolidate findings into practical guidelines for building IDS that generalise reliably to previously unseen network environments.

## 5. Scope and Design Decisions

These decisions were fixed after a first analysis of the data and literature (see Dataset Report §6–7); they bound the work to keep it tractable for a two-person BTech project.

| Decision | Choice | Rationale |
| --- | --- | --- |
| Classification granularity | Binary (benign vs attack) as primary; coarse multi-class (~6 classes) as secondary | Binary is the dominant generalisation framing [1], [2]; multi-class class vocabularies barely overlap across datasets (Dataset Report §6.3) |
| Model family | Classic ML (RF, XGBoost/LGBM, SVM, LR) + one small MLP | Fast enough to run inside a GA/PSO fitness loop; interpretable for feature characterisation |
| Optimisation target | Feature subset (and lightweight hyper-parameter tuning) | Feature selection is where the transfer signal lives; it is cheap to evaluate |
| Feature space | Shared semantic subspace (~15–25 dims) for cross-dataset runs; full features only for same-dataset baselines | Schema mismatch makes full-feature transfer impossible (Dataset Report §6) |
| Leakage handling | Strip IP/port/ID/timestamp features | Otherwise models memorise identity, not behaviour [1], [3] |
| Metrics | Balanced accuracy, macro-F1, per-class F1 (not overall accuracy) | Class imbalance is dataset-specific and severe in CICIDS2017 |
| Evaluation protocol | Train-on-source / test-on-target, fixed seeds, repeated runs | Reproducibility; avoids the protocol pitfalls of [3] |

## 6. Expected Outcomes

- A quantitative answer to “how bad is the generalisation gap across CIC-IDS-2017, UNSW-NB15, TON_IoT?” (baseline matrix).

- Evidence on “does transfer-oriented metaheuristic feature selection beat standard feature selection at narrowing that gap?” (the core claim).

- A ranked list of transferable vs artefact features and a per-attack-class transfer map.

- A short set of actionable guidelines for building generalisable IDS.

## 7. Risks and Mitigations

| Risk | Mitigation |
| --- | --- |
| Shared subspace too small → weak models | Expand subspace with derived features (rates, ratios); report subspace size sensitivity |
| GA/PSO fitness too slow (MLP inside loop) | Use fast inner models (RF/XGB) for FS; reserve MLP for post-selection evaluation |
| Cross-dataset scores near random (per [1]) | Frame contribution as characterisation + relative improvement over baselines, not absolute accuracy |
| Memory/time on large CSVs | Downsample with stratification; cache harmonised matrices as .parquet |

## 8. References

Reference numbers follow the canonical 15-paper list in 02_literature_review.md.

[1] M. Cantone, C. Marrocco, and A. Bria, “On the cross-dataset generalization of machine learning for network intrusion detection,” IEEE Access, vol. 12, pp. 144489–144508, 2024.

[2] M. Z. Hossain et al., “Assessing generalisation capability of machine learning models for intrusion detection,” arXiv:2605.04407, 2026.

[3] M. A. Hakim, M. S. Uddin, and T. I. Anis, “Cross-domain generalization failure in lightweight intrusion detection models for IIoT networks,” arXiv:2607.00553, 2026.

[4] M. U. Butt, A. Hotho, and D. Schlör, “Evaluating tabular representation learning for network intrusion detection,” in Proc. IEEE CSR, 2026.

[5] I. Sharafaldin, A. H. Lashkari, and A. A. Ghorbani, “Toward generating a new intrusion detection dataset and intrusion traffic characterization,” in Proc. ICISSP, 2018.

[6] N. Moustafa and J. Slay, “UNSW-NB15: a comprehensive data set for network intrusion detection systems (UNSW-NB15 network data set),” in Proc. MilCIS, 2015.

[7] N. Moustafa, “A new distributed architecture for evaluating AI-based security systems at the edge: Network TON_IoT datasets,” Sustain. Cities Soc., vol. 72, 2021.

[8] Z. Fatima and A. Ali, “Effective metaheuristic based classifiers for multiclass intrusion detection,” arXiv:2210.02678, 2022.

[9] C. Suman, S. Tripathy, and S. Saha, “Building an effective intrusion detection system using unsupervised feature selection in multi-objective optimization framework,” arXiv:1905.06562, 2019.

[10] C. Li, “Multi-population diversity-guided genetic algorithm for feature selection in network intrusion detection,” arXiv:2605.19864, 2026.

[11] A. Mojtahedi et al., “Feature selection-based intrusion detection system using genetic whale optimization algorithm and sample-based classification,” arXiv:2201.00584, 2022.

[12] L. Yang et al., “A multi-objective AutoML-based efficient intrusion detection system for EV charging networks,” in Proc. IEEE GLOBECOM, 2026.

[13] S. Layeghy, M. Baktashmotlagh, and M. Portmann, “DI-NIDS: Domain invariant network intrusion detection system,” Knowledge-Based Systems, 2023.

[14] M. Ring et al., “A survey of network-based intrusion detection data sets,” Computers & Security, vol. 86, pp. 147–167, 2019.

[15] J. Vitorino, M. Silva, E. Maia, and I. Praça, “An adversarial robustness benchmark for enterprise network intrusion detection,” in Proc. FPS, 2023.