# Methodology and Detailed Project Plan

Project: Evaluating and Improving Cross-Dataset Generalization of ML-Based Intrusion Detection Systems Document: 04 — Methodology & Plan Status: Prepared for mid-semester review

## 1. Overview

The project proceeds in seven phases. Phases 1–3 establish the baseline (how bad is the generalisation gap?); Phases 4–5 test the core hypothesis (does transfer-oriented metaheuristic feature selection narrow it?); Phases 6–7 interpret and consolidate. A single Python codebase (src/) implements all phases so every number in the reports is reproducible.

Raw CSVs ──▶ Harmonised matrices ──▶ Baselines (same vs cross-dataset)
                                        │
                                        ├──▶ Metaheuristic FS (GA, PSO, DE/WOA)
                                        │        fitness = cross-dataset F1
                                        ├──▶ Standard FS baselines (MI, RFI, PCA, RFE, LASSO)
                                        ▼
                              Analysis (features/attacks that transfer)
                                        ▼
                              Guidelines + report

## 2. Environment & Repository Layout

- Environment: Python 3.11–3.13 virtual environment (.venv); dependencies pandas, numpy, scikit-learn, imbalanced-learn, matplotlib, seaborn, joblib, xgboost, lightgbm, deap (GA), pyswarms (PSO) or hand-rolled PSO/DE.

- Repository:

  - datasets/ — raw CSVs (read-only)

  - src/ — pipeline scripts (cleaning, harmonisation, models, optimisers, evaluation)

  - reports/ — this document set + figures/

  - results/ — cached matrices (.parquet), metrics (.csv), model artefacts

  - notebooks/ — exploratory analyses

## 3. Phase 1 — Data Cleaning & Preprocessing

- Load each dataset with whitespace-stripped headers; drop the duplicated CIC-IDS-2017 column Fwd Header Length.1.

- Fix non-finite values in CIC-IDS-2017: replace Infinity in Flow Bytes/s / Flow Packets/s (and any other non-finite cells) with NaN, then impute (median) — or drop the affected rows (1,358 NaN + 4,376 Inf of ~2.83M rows; dropping is safe and clean).

- Normalise labels: strip the en-dash encoding artefact in Web Attack – *; map to the binary target (benign vs attack) and the coarse taxonomy (Dataset Report §6.3).

- Remove leakage/identity features: CIC-IDS-2017 Destination Port; TON_IoT src_ip, dst_ip, src_port, dst_port; UNSW-NB15 id.

- Handle categoricals (TON_IoT primarily): label/one-hot low-cardinality columns (proto, service, conn_state); drop or frequency-cap very-high-cardinality text columns (http_uri, dns_query, http_user_agent, ssl_subject, ssl_issuer).

- Standardise numeric features (zero mean / unit variance) using per-dataset scalers (never shared across datasets — a shared scaler would leak target statistics).

- Cache harmonised DataFrames to .parquet for fast re-loading.

Deliverable: clean, harmonised matrices + a data_dictionary.md documenting every transform.

## 4. Phase 2 — Feature Harmonisation (shared subspace)

- Implement the semantic mapping of Dataset Report §6.2 as a small declarative spec (JSON/YAML) mapping each shared semantic feature to its column name in each dataset.

- Build the shared numeric matrix (~15–25 columns) plus derived features (e.g. bytes-per-packet, packets-per-second, fwd/rev byte ratio) that can be computed consistently across all three datasets.

- Produce a feature-alignment report with a Venn/overlap table and a count of shared vs dataset-unique features.

Deliverable: harmoniser.py + shared-matrix builder; the alignment spec is a reusable contribution in itself.

## 5. Phase 3 — Baseline Benchmark (reproduce the “collapse”)

- Models: Random Forest, XGBoost (or LightGBM), SVM (RBF), Logistic Regression, and a small MLP (e.g. 2×64 ReLU + dropout). Reasonable fixed hyper-parameters (tuned once on a small same-dataset fold, then frozen).

- Protocols:

  - Same-dataset: stratified K-fold (K=5) within one dataset → expected high F1.

  - Cross-dataset: train on source, test on target, for all 6 ordered pairs of the 3 datasets (3×3 matrix, diagonal = same-dataset).

- Metrics: balanced accuracy, macro-F1, per-class F1, and ROC-AUC (binary); report mean ± std over ≥5 random seeds.

- Output: the full 3×3 source→target heatmaps (one per model/metric). This reproduces and extends [1], [2].

Hypothesis to confirm: same-dataset ≈ 0.97–0.99 F1; cross-dataset drops sharply, often near chance, and the drop is asymmetric across pairs.

## 6. Phase 4 — Metaheuristic Feature Selection for Cross-Dataset Robustness (core)

### 6.1 Representation

A candidate solution is a binary mask over the shared feature subspace: x ∈ {0,1}^d, where d ≈ 15–25. (Optional extension: NSGA-II multi-objective version adding |x| as a second objective to minimise the number of features.)

### 6.2 Fitness function (the key novelty)

The fitness of a mask is the cross-dataset generalisation of a fixed fast model trained on the selected features:

fitness(x) = mean over source→target pairs of ( F1 or balanced-accuracy
              of RF/XGB trained on source[x] and evaluated on target[x] )

To prevent the optimiser from overfitting the target: - a holdout source fold is used for training, and each target is used only for scoring; - optionally, an inner cross-validation on the source is used as a proxy when a target is extremely small. - Fitness is averaged over the pairs (source, target) ∈ {CIC→UNSW, CIC→TON, UNSW→CIC, ...} that include the current source; the search is run per source dataset, yielding the best transfer mask for each source.

### 6.3 Optimisers

Implement and compare at least three, each wrapped identically over the same mask representation and fitness:

- Genetic Algorithm (GA) — binary tournament selection, uniform/two-point crossover, bit-flip mutation; population ~50, generations ~50 (using deap).

- Particle Swarm Optimization (PSO) — binary PSO (sigmoid velocity) over the mask (using pyswarms or hand-rolled).

- Differential Evolution (DE) or Whale Optimization (WOA) — binarised for feature selection.

Each run: ≥5 random seeds; record best mask, convergence curve, and fitness.

### 6.4 Model tuning (secondary objective)

After selecting features, lightly tune the fast model’s key hyper-parameters (e.g. RF n_estimators/max_depth; XGB eta/max_depth) using the same cross-dataset fitness, to isolate the contribution of feature selection vs tuning.

Deliverable: optimisers.py + per-source best feature masks; convergence plots.

## 7. Phase 5 — Comparison against Standard FS Baselines

Run the same cross-dataset protocol using standard feature-selection methods, so the comparison is apples-to-apples:

| Method | Type | Notes |
| --- | --- | --- |
| All features (no FS) | baseline | upper reference on source fit |
| Mutual information (top-k) | filter | k swept |
| Random Forest feature importance (top-k) | embedded | k swept |
| PCA (top-k components) | transformation | not a subset, but a standard baseline |
| Recursive Feature Elimination (RFE) | wrapper | with a fast estimator |
| LASSO / L1 penalty | embedded | coefficients → subset |
| Correlation filter (drop | r | >0.9) |

Each baseline selects a subset of the same size as the metaheuristic’s best mask (or is swept across k) and is evaluated under the identical cross-dataset protocol.

Primary comparison: does the GA/PSO/DE-selected subset achieve higher cross-dataset F1 than the best same-size standard-FS subset?

## 8. Phase 6 — Analysis & Characterisation

- Feature-transfer analysis: which features are selected across seeds/sources (stability), and which are consistently excluded (dataset artefacts). Use permutation importance / SHAP on the shared subspace.

- Attack-class transfer: per-class F1 confusion between source and target to find which attack categories transfer (e.g. DoS/scanning) and which do not (e.g. web/injection).

- Domain-shift visualisation: t-SNE/UMAP of the shared subspace coloured by dataset to visualise the distribution gap before/after feature selection.

- Ablations: (a) with vs without leakage features; (b) balanced vs natural class distribution (replicating the protocol-sensitivity finding of [3]); (c) number of selected features vs cross-dataset F1.

## 9. Phase 7 — Guidelines & Reporting

Distil Phases 3–6 into practical recommendations, e.g.: - which feature families are safe to rely on across networks (byte/packet/duration) vs fragile (ports, collection-window ct_*, protocol-specific http_*/dns_*); - a recommended feature subset and its expected cross-dataset performance envelope; - a recommendation on metaheuristic vs filter FS given a compute budget.

Consolidate into the final report and a short guideline sheet.

## 10. Timeline (one semester, 2-person team)

| Weeks | Phase | Milestone |
| --- | --- | --- |
| 1–2 | P1 | Cleaned, cached matrices + data dictionary |
| 3–4 | P2 | Shared feature subspace + alignment spec |
| 5–6 | P3 | Baseline 3×3 cross-dataset matrix (reproduce [1]/[2]) |
| 7–9 | P4 | GA/PSO/DE transfer-oriented FS running |
| 10–11 | P5 | Standard-FS comparison complete |
| 12–13 | P6 | Feature/class transfer analysis + ablations |
| 14 | P7 | Final report + guidelines |

## 11. Success Criteria

- Reproduce the documented generalisation collapse on CIC-IDS-2017 / UNSW-NB15 / TON_IoT.

- Demonstrate a statistically reliable improvement in cross-dataset F1 for the metaheuristic-selected subset over (i) no-FS and (ii) the best standard-FS subset.

- Publish a reproducible codebase + the practical guidelines.

## 12. References

Numbered as in 02_literature_review.md; see [1], [2], [3], [8]–[12].